Bi-Weekly Status Report

Name:\_\_\_\_\_\_Cole Whitaker\_\_\_\_\_\_\_\_\_

Team: (circle) A B C D



Provide the tasks and hours of the work completed during the past two weeks

Task 1:\_\_Raspberry Pi – POS prototype Setup \_\_\_\_ Hours:\_\_\_\_\_\_3h\_\_\_\_\_\_

Task 2:\_\_DB Diagram ver 1.0\_\_\_\_\_\_\_ \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ Hours:\_\_\_\_\_\_2h\_\_\_\_\_\_

Task 3:\_\_TKinter library testing \_\_\_\_\_ \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ Hours:\_\_\_\_\_\_1h\_\_\_\_\_\_

Task 4:\_\_Idea presentation PowerPoint \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ Hours:\_\_\_\_\_\_5h\_\_\_\_\_\_

Task 5:\_\_Plan week 4 presentation details\_\_\_\_\_ \_\_\_\_\_\_\_\_ Hours:\_\_\_\_\_\_2h\_\_\_\_\_\_

\*Additional tasks on secondary doc Total Hours: \_\_\_\_\_21h\*\_\_\_

(if additional tasks were completed, please provide details on a separate document).

Name Team Peer who will concur with the above: \_\_\_\_\_\_\_\_\_\_Jason Cope\_\_\_\_\_\_\_\_\_\_

Provide the tasks and hours of planned work for the next two weeks. Note: to meet the objectives of the course, your total hours should be 20 hours).

Task 1:\_\_Requirements gathering from food truck operators Hours:\_\_\_\_\_\_3h\_\_\_\_\_

Task 2:\_\_DB Diagram updates\_\_\_\_\_\_\_\_\_\_\_\_\_ \_\_\_\_\_\_\_\_\_ Hours:\_\_\_\_\_\_4h\_\_\_ \_

Task 3:\_\_Application Screens \_ \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ \_\_ Hours:\_\_\_\_\_\_5h\_\_\_\_\_

Task 4:\_\_Design Doc PowerPoint \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ Hours:\_\_\_\_\_\_6h\_\_\_ \_

Task 5:\_\_Team meetings \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ Hours:\_\_\_\_\_\_4h\_\_\_\_\_

Total Hours: \_\_\_\_\_22h\_\_\_\_\_

(if additional tasks were completed, please provide details on a separate document).