Bi-Weekly Status Report

Name:\_\_\_\_\_\_Cole Whitaker\_\_\_\_\_\_\_\_\_

Team: (circle) A B C D



Provide the tasks and hours of the work completed during the past two weeks

Task 1:\_\_Requirements gathering from food trucks \_\_\_\_ Hours:\_\_\_\_\_\_3h\_\_\_\_\_\_

Task 2:\_\_DB diagram updates \_\_\_\_\_\_\_ \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ Hours:\_\_\_\_\_\_4h\_\_\_\_\_\_

Task 3:\_\_Application screens \_\_\_\_\_ \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ Hours:\_\_\_\_\_\_5h\_\_\_\_\_\_

Task 4:\_\_Design Doc PowerPoint \_ \_\_\_\_\_\_\_\_\_\_\_\_\_\_ Hours:\_\_\_\_\_\_6h\_\_\_\_\_\_

Task 5:\_\_Team meetings \_\_\_\_\_ \_\_\_\_\_\_\_\_ Hours:\_\_\_\_\_\_3h\_\_\_\_\_\_

\*Additional tasks on secondary doc Total Hours: \_\_\_\_\_21h30m\*\_\_\_

(if additional tasks were completed, please provide details on a separate document).

Name Team Peer who will concur with the above: \_\_\_\_\_\_\_\_\_\_Jason Cope\_\_\_\_\_\_\_\_\_\_

Provide the tasks and hours of planned work for the next two weeks. Note: to meet the objectives of the course, your total hours should be 20 hours).

Task 1:\_\_Team Meetings Hours:\_\_\_\_\_\_4h\_\_\_\_\_

Task 2:\_\_DB design with SQL \_\_\_\_\_\_\_\_\_\_\_\_\_ \_\_\_\_\_\_\_\_\_ Hours:\_\_\_\_\_\_6h\_\_\_ \_

Task 3:\_\_DB testing with application \_ \_\_\_\_\_\_\_\_\_\_\_\_\_ \_\_ Hours:\_\_\_\_\_\_8h\_\_\_\_\_

Task 4:\_\_UI development assistance \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ Hours:\_\_\_\_\_\_3h\_\_\_ \_

Total Hours: \_\_\_\_\_21h\_\_\_\_\_

(if additional tasks were completed, please provide details on a separate document).